**Date:** June 10, 2021

**Previous Week**

**Goal: Dashboard**

**Completed:**

* Final Model Evaluation (still being wrapped up today/tomorrow)
* Dashboard/Notification system (still being wrapped up today/tomorrow)

**Issues:**

* Currently unsure if we’ll have the time to try and implement the model with the now functional InfluxDB system. Will likely be mid to late next week if we’re on track with project wrap-up. There’s a test environment example with a notebook walk-through.

**Outstanding/Carryover:**

* Continuing Report
* Continuing Code/Repo/Test environment notebook wrap-up

**New Week**

**Goal: Report**

**New Tasks:**

* Presentation (Tuesday June 22nd)

**Issues/Resources Needed:**

* We will have the report complete and to UDL by EOD Wednesday. However, the report is at a state now where it can start being reviewed. We need to submit the final report Monday evening so we’ll need any comments by the latest Friday EOD.
* We’re planning on having the presentation complete by Monday morning and can give the presentation to UDL Monday if that works. If needed we can try and get the presentation ready for Thursday/Friday (will just be less polished). Plan is to give the presentation on Wednesday (the day after the capstone UBC presentation).

|  |  |  |
| --- | --- | --- |
| **Person** | **In Progress** | **New** |
| **Nate** | * Reporting/Notebook | * Create Presentation |
| **Mitch** | * Code/Notebook Wrap-up * Dashboard/Notification System |  |
| **Ryan** | * Reporting Results |  |
| **Currently Unassigned** | * Review Azure |  |