**Date:** June 17, 2021

**Previous Week**

**Goal: Reporting**

**Completed:**

* Dashboard/Notification Testing
* Final Model Evaluation
* Draft Final Report
* Draft Presentation

**Issues/Comments:**

* Hoping to have time to look at additional sensor data from Ibrahim (won’t be included in report).

**Outstanding/Carryover:**

* Wrap-up package and notebook walk-through

**New Week**

**Goal: Final Hand-off / Project Submission**

**New Tasks:**

* None

**Issues/Resources Needed/Comments:**

* Need draft report comments from UDL no later than Friday EOD
* UBC presentation at 12:25 Tuesday, UDL welcome to attend: <https://ubc.zoom.us/j/68094951045?pwd=QnNHL3RPS1haMFVPc2FYOG9QVlJ1Zz09>
* Plan is to provide hand-off/presentation UDL Wednesday – time to be set

|  |  |  |
| --- | --- | --- |
| **Person** | **In Progress** | **New** |
| **Nate** | * Final report and presentation updates * Walkthrough text * Repo clean-up |  |
| **Mitch** | * Code Wrap-up (package, notebook, repo folder) |  |
| **Ryan** | * Results/Figures |  |
| **Currently Unassigned** |  |  |